## Slide 1: Autonomous Underwater Robots Progress Presentation
Ryan Lipski, Cameron Putz, AND Nick Sikkema
Advisor: Dr. Joseph Driscoll
Department of Electrical and Computer Engineering, Bradley University
NOvember 20, 2014

## Slide 2: Project Objectives
Map underwater terrain
  Swarm of UAV’s
  Avoid obstacles
  Generate final image

## Slide 3: System Block Diagram

## Slide 4: Original Gantt Chart – Cameron Putz

## Slide 5: Task 1: Detection Array
Amplifier testing
  Amplifier Design
Experiment
Transimpedance amplifier
Osram photodiode [1]
Everlight photodiode [2]
Model of photodiode

## Slide 6: Task 1: Detection Array
Photodiode testing
Results
Osram photodiode [1]
Everlight photodiode [2]
Saturation | 36 inches – 4.9 Volts | 4 inches – 4.89 Volts
Max Distance | 180 inches – 0.6 Volts | 132 Inches -- 0.120 Volts
Linearity | Linear | Non-Linear
Ambient Light | 100% Saturation | 29% Saturation
Price | $8.85 | $0.59
Photodiode comparison

## Slide 7: Updated Gantt Chart – Cameron Putz
Task 2

## Slide 8: Task 2: Circuit Layout
Eagle 7.1.0
  Dr. Driscoll has experience
Results
First iteration of the detection array surface mount board

## Slide 9: Task 2: Circuit Layout
Eagle 7.1.0
  Still a lot to learn
Results
First library package Everlight photodiode
First library symbol Everlight photodiode

## Slide 10: Updated Gantt Chart – Cameron Putz
Future work

## Slide 11: Original Gantt Chart – Ryan Lipski

## Slide 12: Updated Gantt Chart – Ryan Lipski
Task 1

## Slide 13: Task 1: Detection Array
Bench top detection array
  Baffle configuration testing
    Baffle protrusion distance and LED distance experimented with
    LED swept from 0 to 180° while recording light intensity
Experiment
Baffle test setup
Baffle
Photodiodes

## Slide 14: Task 1: Detection Array
Left vs right photodiode (5 mm baffle)
Detection zones
Bench top detection array
  Baffle configuration testing
    12cm LED distance
Results

## Slide 15: Task 1: Detection Array
Additional related work
  Detection array testing/validation
    Assisted Cameron with testing different op-amp/photodiode combinations
    Both in lab testing and off campus/through water testing
Experiment

## Slide 16: Updated Gantt Chart – Ryan Lipski
Task 2

## Slide 17: Task 2: Motor Control and Power
3 DC brushed motors (x, y, z configuration)
  Y motor highest current draw: 860 mA peak draw
    Recorded with only rear propeller submerged
  X and y motor feedback: IMU
  Z motor feedback: pressure sensor
Design and Experiment

## Slide 18: Task 2: Motor Control and Power
I2C h-bridge (DRV8830)
  Single channel, PWM controlled h-bridge
  1 A, 2.75 - 6.8 V
  Cost: $2.44
  Total cost per submarine: $2.44 * 3 = $7.32
Design

## Slide 19: Task 2: Motor Control and Power
H-bridge and I2C PWM generator
  H-Bridge (SN754410)
    1.1 A
    Cost: $2.57
  I2C PWM generator (PCA9685)
    Cost: $2.47
  Requires more PCB surface area
  Total cost per submarine: $2.57*2 + $2.47 = $7.61
Design

## Slide 20: Task 2: Motor Control and Power
PID control
  All 3 motors in same interrupt control loop
  ECE467 PID code used as starting point
  Updated to work with the I2C h-bridge (DRV8830)
Design

## Slide 21: Task 2: Motor Control and Power
Power
  4 NIMH AA batteries
    1.2 V per cell
    2500 mAh
  Battery life estimation
    Estimated average current draw: 1770 mA
    Estimated run time: 1.4 hours
Design

## Slide 22: Updated Gantt Chart – Ryan Lipski
Task 3

## Slide 23: Task 3: Directional Guidance Algorithm
Design
Directional Guidance Flowchart

## Slide 24: Updated Gantt Chart – Ryan Lipski
Future work

## Slide 25: Original Gantt Chart – Nick Sikkema

## Slide 26: Task 1: Research Parts
Microcontroller
  ADC
  Multiplexer (CD4051)
  Atmega328P
Research
Atmega328P breakout board [3]

## Slide 27: Task 1: Research Parts
Pressure sensor
  Package
  Gauge vs absolute
Research
MPAK package [4]
Unibody package [4]

## Slide 28: Updated Gantt Chart – Nick Sikkema
Task 2

## Slide 29: Task 2: Multiplexer and Pressure
8 to 1 multiplexer (CD4051)
Pressure sensor (MPX53GP)
  Differential output
  Gauge vs absolute
Design and Experiment
Call graph for the depth function

## Slide 30: Task 2: Multiplexer and Pressure
Results
Multiplexer ADC test output

## Slide 31: Updated Gantt Chart – Nick Sikkema
Task 3

## Slide 32: Task 3: Compass and Accelerometer
Pololu library
  C++ conversion
  Code cleanup
I2C
Design and Experiment
Call graph for the read acceleration register function

## Slide 33: Task 3: Compass and Accelerometer
Results
Heading test output
Velocity test output

## Slide 34: Updated Gantt Chart – Nick Sikkema
Future work

## Slide 35: Autonomous Underwater Robots Progress Presentation
Ryan Lipski, Cameron Putz, AND Nick Sikkema
Advisor: Dr. Joseph Driscoll
Department of Electrical and Computer Engineering, Bradley University
NOvember 20, 2014

## Slide 36: References
[1] Silicon Photodiode for the Visible Spectral Range, OSRAM, [online] 2014, http://www.everlight.com/file/ProductFile/201407061648128798.pdf (Accessed: 19 November 2014).
[2] RGB Color Light Sensor Surface – Mount, Everlight, [online] 2013, http://www.everlight.com/file/ProductFile/201407061648128798.pdf (Accessed: 19 November 2014).
[3] "Arduino," Arduino SA, [Online]. Available: http://arduino.cc/en/Main/arduinoBoardUno. [Accessed 19 11 2014].
[4] "Freescale," 10 2012. [Online]. Available: http://cache.freescale.com/files/sensors/doc/data_sheet/MPX2202.pdf. [Accessed 19 11 2014].

## Slide 37: Collision Detection
Collision detection and tilt compensation

## Slide 38: I2C Test LSM303DLHC
Initialization I2C test

## Slide 39: Eagle Schematic

## Slide 40: First amplifier design

## Slide 41: Second photodiode design

## Slide 42: Second design iteration output